AITDL V3

Master Execution Command

Code Complete + Production Deploy

Jawahar R. Mallah  |  Founder & System Architect  |  March 2026

| Current Score 7.2 / 10 | Target Score 9.5 / 10 | Primary Gap Admin Dashboard | Deploy Target Railway + Vercel |
| --- | --- | --- | --- |

# Section 1 — Critical Fixes Before Anything Else

|  | These three bugs will crash your app on startup or silently corrupt production data. Fix them first, before touching the admin dashboard or deploy. |
| --- | --- |

## Fix 1 — plugin_loader.py Typo (Hard Crash)

The __line__ reference does not exist in Python. This crashes startup immediately.

# BROKEN — crashes on import PLUGINS_DIR = os.path.abspath(os.path.join(os.path.dirname(__line__), ...)) # FIXED PLUGINS_DIR = os.path.abspath(os.path.join(os.path.dirname(__file__), '../../plugins'))

## Fix 2 — Lifespan Migration (main.py)

Loaders currently run at module import time. Move them into a lifespan context manager and fire on_system_ready after plugins load — this is also what triggers the ai-assistant plugin which is currently registered but never called.

from contextlib import asynccontextmanager @asynccontextmanager async def lifespan(app: FastAPI): plugin_loader.load_plugins(app) # load first product_loader.load_products(app) # validate plugin deps await hooks.trigger('on_system_ready') # fire after both loaders yield # teardown if needed app = FastAPI(..., lifespan=lifespan) # remove old load calls at module level

## Fix 3 — product_loader Must Respect enabled Flag

Currently _product_template gets mounted as a live product. Add two guards: skip directories starting with underscore, and respect the enabled field in product.json.

if item.startswith('_'): continue # skip templates if not manifest.get('enabled', True): log.info(f'Skipping disabled product: {item}') continue

|  | Also update ganitsutram/product.json: change theme from vedic-classic to default — that theme does not exist yet and will cause a silent lookup failure when the theme engine runs. |
| --- | --- |

# Section 2 — Admin Dashboard (Primary Blocker)

The admin dashboard needs three new views: Products Manager, Plugin Manager, and Theme Selector. All three reuse your existing admin.css and JS patterns. Do not reinvent the design system.

## 2A — Backend API Routes First

Build the API endpoints before touching frontend HTML. This lets you test data shapes independently.

### Add to backend/routers/admin.py

# Products list GET /api/admin/products # Returns: [{id, name, version, enabled, route_prefix, plugins_required, theme}] PATCH /api/admin/products/{product_id} # Body: {enabled: bool} — toggle product on/off # Plugins list GET /api/admin/plugins # Returns: [{name, version, hooks_registered: [...], status}] # Theme list GET /api/admin/themes # Returns: [{name, version, active: bool}] PATCH /api/admin/themes/active # Body: {theme: string} — set active theme

|  | All admin routes must verify Supabase service_role JWT — not just the regular authenticated check. A misconfigured admin endpoint exposes your entire platform config. |
| --- | --- |

## 2B — Products Manager View

File: frontend/admin/products.html — reuse dashboard.html as the structural template.

| [ ] | Create frontend/admin/products.html — copy dashboard.html structure, update nav active state |
| --- | --- |
| [ ] | Load products via GET /api/admin/products — same fetch pattern as admin-leads.js |
| [ ] | Render product cards — show: name, version, status badge, route prefix, required plugins |
| [ ] | Enable/disable toggle — PATCH /api/admin/products/:id with {enabled: bool}, local JS mutation on success |
| [ ] | Show plugin dependency status — red badge if a required plugin failed to load, green if all present |
| [ ] | Add nav link in dashboard.html sidebar — Products — /admin/products.html |

## 2C — Plugin Manager View

File: frontend/admin/plugins.html — this view doubles as your primary debugging tool during development.

| [ ] | Create frontend/admin/plugins.html — copy products.html once it exists |
| --- | --- |
| [ ] | Load plugins via GET /api/admin/plugins |
| [ ] | Show hooks registered per plugin — expose hooks._hooks registry via the API endpoint |
| [ ] | Show last-fired timestamp per hook — add last_fired tracking to hooks.py |
| [ ] | Show plugin status — loaded / failed / disabled |
| [ ] | Add hooks.list_hooks() helper — returns {event: [callback names]} — needed for the API response |

### Add to backend/services/hooks.py

def list_hooks() -> dict: return {event: [fn.__name__ for fn in callbacks] for event, callbacks in _hooks.items()} def clear(event_name: str) -> None: _hooks.pop(event_name, None)

## 2D — Theme Selector View

File: frontend/admin/themes.html — live preview before save is the key UX requirement here.

| [ ] | Create frontend/admin/themes.html |
| --- | --- |
| [ ] | Load themes via GET /api/admin/themes — show active badge on current theme |
| [ ] | Live preview on click — inject theme CSS variables into document.documentElement.style before saving — no page reload |
| [ ] | Save via PATCH /api/admin/themes/active — persist to localStorage AND send to backend |
| [ ] | Scoped CSS per product — theme variables apply globally; product overrides use [data-product=name] selectors |
| [ ] | Add nav link in dashboard.html — Themes — /admin/themes.html |

# Section 3 — Code Complete (Fill All TODOs)

| Task | File / Location | Priority | Status |
| --- | --- | --- | --- |
| Fix __line__ typo | backend/services/plugin_loader.py | P0 | CRITICAL |
| Lifespan context manager | backend/main.py | P0 | CRITICAL |
| product_loader enabled guard | backend/services/product_loader.py | P0 | CRITICAL |
| Wire Ollama for LOCAL tier | backend/services/ai_gateway.py | P1 | HIGH |
| Wire OpenAI for PREMIUM tier | backend/services/ai_gateway.py | P1 | HIGH |
| Add fallback chain (premium→oss→local) | backend/services/ai_gateway.py | P1 | HIGH |
| Add STUB_MODE flag | backend/services/ai_gateway.py | P1 | HIGH |
| Add list_hooks() + clear() | backend/services/hooks.py | P1 | HIGH |
| Admin products API route | backend/routers/admin.py | P1 | HIGH |
| Admin plugins API route | backend/routers/admin.py | P1 | HIGH |
| Admin themes API route | backend/routers/admin.py | P1 | HIGH |
| products.html | frontend/admin/products.html | P1 | HIGH |
| plugins.html | frontend/admin/plugins.html | P1 | HIGH |
| themes.html | frontend/admin/themes.html | P1 | HIGH |
| Plugin dependency validation | backend/services/product_loader.py | P2 | MEDIUM |
| ganitsutram theme fix | products/ganitsutram/product.json | P2 | MEDIUM |
| Redis caching for /api/admin/stats | backend/routers/admin.py | P2 | MEDIUM |
| Structured JSON logging | backend/core/config.py | P2 | MEDIUM |
| on_system_ready fire confirmation | backend/main.py lifespan | P2 | MEDIUM |
| whatsapp plugin router.py | plugins/whatsapp/ | P3 | LATER |
| payments plugin router.py | plugins/payments/ | P3 | LATER |
| ganitsutram backend router.py | products/ganitsutram/backend/ | P3 | LATER |

# Section 4 — AI Gateway Wiring

The gateway currently returns fake stub data. Wire it properly before deploying — silent stubs in production are dangerous.

## 4A — Add STUB_MODE and Fallback Chain

STUB_MODE = os.getenv('AI_STUB_MODE', 'false').lower() == 'true' async def generate_response(prompt, task_type=TaskComplexity.BASIC, context=None): source = _determine_source(task_type) providers = { AISource.PREMIUM: _call_premium_model, AISource.OPEN_SOURCE: _call_opensource_model, AISource.LOCAL: _call_local_model, } # Fallback chain: premium -> oss -> local order = list(providers.keys()) start = order.index(source) for provider_key in order[start:]: try: return await providers[provider_key](prompt, context) except Exception as e: log.warning(f'{provider_key} failed, trying next: {e}') raise RuntimeError('All AI providers failed')

## 4B — Ollama Integration (LOCAL tier)

import httpx OLLAMA_HOST = os.getenv('OLLAMA_HOST', 'http://localhost:11434') async def _call_local_model(prompt, context=None): if STUB_MODE: raise NotImplementedError('LOCAL stub — set AI_STUB_MODE=false') async with httpx.AsyncClient(timeout=30) as client: r = await client.post(f'{OLLAMA_HOST}/api/generate', json={'model': 'llama3:8b', 'prompt': prompt, 'stream': False}) r.raise_for_status() return {'provider': 'ollama', 'response': r.json()['response'], 'status': 'success'}

## 4C — OpenAI Integration (PREMIUM tier)

import openai async def _call_premium_model(prompt, context=None): if STUB_MODE: raise NotImplementedError('PREMIUM stub — set AI_STUB_MODE=false') client = openai.AsyncOpenAI(api_key=os.getenv('OPENAI_API_KEY')) r = await client.chat.completions.create( model='gpt-4-turbo', messages=[{'role': 'user', 'content': prompt}] ) return {'provider': 'openai', 'response': r.choices[0].message.content, 'status': 'success'}

|  | Ollama cannot run inside the FastAPI Railway dyno. It needs a separate Railway service or a dedicated VPS. Set OLLAMA_HOST env var to point to that service URL. |
| --- | --- |

# Section 5 — Production Deploy

## 5A — Environment Variables (Never in Git)

Set all of these in Railway and Vercel dashboards — never in .env committed to repo.

| Variable | Platform | Notes |
| --- | --- | --- |
| SUPABASE_URL | Railway | Project settings > API |
| SUPABASE_ANON_KEY | Railway | Project settings > API |
| SUPABASE_SERVICE_ROLE | Railway | Never expose to frontend |
| OPENAI_API_KEY | Railway | OpenAI dashboard |
| OLLAMA_HOST | Railway | URL of your Ollama service |
| AI_STUB_MODE | Railway | false in production, true in dev |
| VITE_API_URL | Vercel | https://api.aitdl.com |

## 5B — Railway Deploy (FastAPI Backend)

| [ ] | Set start command — uvicorn backend.main:app --host 0.0.0.0 --port $PORT --workers 4 |
| --- | --- |
| [ ] | Set all env vars in Railway dashboard — see table above |
| [ ] | Add /health endpoint check — Railway health check: GET /health, 200 = healthy |
| [ ] | Set custom domain — api.aitdl.com → Railway service |
| [ ] | Enable Railway auto-deploy from main branch — Settings > Deployments |
| [ ] | Verify CORS allows Vercel domain — cors_origins() must include https://aitdl.com and https://admin.aitdl.com |

## 5C — Vercel Deploy (Frontend + Admin)

| [ ] | Connect GitHub repo to Vercel — Import project, set root to frontend/ |
| --- | --- |
| [ ] | Set VITE_API_URL env var — https://api.aitdl.com |
| [ ] | Configure vercel.json routing — / → index.html, /admin → admin/index.html, /app/* → products |
| [ ] | Set custom domains — aitdl.com and admin.aitdl.com both point to Vercel |
| [ ] | Verify admin dashboard loads — https://admin.aitdl.com/dashboard.html |
| [ ] | Test auth flow end-to-end — Login → JWT → admin API call → 200 |

## 5D — Cloudflare (DNS + Protection)

| [ ] | Point aitdl.com to Vercel — A/CNAME record, proxy enabled (orange cloud) |
| --- | --- |
| [ ] | Point api.aitdl.com to Railway — proxy enabled — hides backend IP |
| [ ] | Enable WAF — block common attack patterns |
| [ ] | Enable DDoS protection — Under Attack mode available if needed |
| [ ] | Set SSL/TLS to Full (strict) — Security > SSL/TLS |

# Section 6 — Post-Deploy Verification

Run this checklist after every deploy before marking the release as stable.

## Backend Health

| [ ] | GET /health returns 200 — status: ok, version: 3.0.0 |
| --- | --- |
| [ ] | GET /docs loads FastAPI Swagger — all routers visible including product and plugin routes |
| [ ] | Plugin loader log shows all 4 plugins — ai-assistant, analytics, whatsapp, payments |
| [ ] | Product loader log shows ganitsutram + dailyboard — _product_template must NOT appear |
| [ ] | on_system_ready fires in logs — look for: [AI Assistant] Plugin initialized |
| [ ] | Rate limiting works — POST /api/auth/login 6 times — 6th should return 429 |

## Admin Dashboard

| [ ] | admin.aitdl.com/index.html loads login |
| --- | --- |
| [ ] | Login with admin credentials succeeds — redirects to dashboard.html |
| [ ] | Stats load correctly — leads count, partners count visible |
| [ ] | Products Manager loads product list — ganitsutram and dailyboard visible, _template absent |
| [ ] | Plugin Manager loads all 4 plugins with hook names |
| [ ] | Theme Selector live preview works — click theme → CSS variables change without reload |
| [ ] | Enable/disable product toggle persists — disable ganitsutram → reload → still disabled |

## AI Gateway

| [ ] | POST /api/ai/assistant returns response — task_type: basic → ollama route |
| --- | --- |
| [ ] | Fallback chain works — stop Ollama → request falls back to open-source tier |
| [ ] | STUB_MODE=false confirmed in Railway env — no stub responses in production logs |
| [ ] | Premium tier responds for advanced task_type |

## Security

| [ ] | CORS rejects requests from unlisted origins — test from a random domain — must get CORS error |
| --- | --- |
| [ ] | Admin endpoints return 403 without service_role JWT |
| [ ] | Auth endpoint returns generic error for wrong credentials — must not say email not found or wrong password |
| [ ] | .env not present in Railway build logs — check deploy logs for accidental exposure |
| [ ] | Cloudflare proxy active on both domains — server IP not visible via DNS lookup |

# Section 7 — After Launch: Next Phase

Once production is stable, the most impactful next investments in order:

| Phase | Feature | Why Now |
| --- | --- | --- |
| A | WhatsApp Plugin — lead.created → instant message | Highest user-visible impact, short build time |
| B | AI Lead Scoring — intent, quality, priority | Makes the admin dashboard genuinely useful, not just aesthetic |
| C | Redis Caching — admin stats + AI response cache | Cost reduction and performance, needed before scale |
| D | Public Portal Gateway — AITDL product index page | External-facing, requires scoring to make first impression strong |
| E | Structured JSON Logging + Sentry | Ops necessity — you will be blind without it post-launch |

Complete this document → ship this project. Current: 7.2 / 10 → Target: 9.5 / 10 ¦¦ ॐ श्री गणेशाय नमः ¦¦